TE AI Cup 2026

️⃣ PHASE 1 — Understanding the Problem (Day 1–2)

1. Read problem statement carefully

- Machine performance issues

- Skilled worker shortage

- Need for AI reasoning

- High-speed stamping dies

2. Define your final output

- An ML model → detects machine issues

- An LLM → explains what happened

- Dashboard → for workers

- PDF + PPT → for TE AI Cup submission

3. Create a team structure

- ML Engineer

- LLM & RAG engineer

- UI/Frontend

- Documentation & PPT

️⃣ PHASE 2 — Designing Solution Architecture (Day 3–5)

4. Choose architecture

(Data → ML → LLM → Dashboard)

5. Select tech stack

- Python (main work)

- Scikit-learn, PyTorch, TensorFlow (ML)

- LLaMA, GPT-4, or Gemini (LLM)

- MongoDB + InfluxDB (database)

- FastAPI (backend)

- Streamlit (UI)

- ChromaDB (RAG knowledge base)

6. Create architecture diagram

Already prepared — include in your PDF.

️⃣ PHASE 3 — Data Strategy (Day 6–10)

You don’t have sensors → use open datasets + synthetic data.

7. Collect open industrial datasets

From:

- NASA

- Kaggle

- UCI

- SECOM

8. Generate synthetic sensor data (vibration, temperature, pressure)

We can generate a dataset for you.

9. Combine datasets into one structure

Columns example:

- time

- vibration

- temperature

- pressure

- machine_cycle_time

- fault_label

10. Preprocess data

- remove missing values

- smooth noise

- normalize

- split into train/test

️⃣ PHASE 4 — Build Machine Learning Models (Day 11–20)

11. Model A — Anomaly Detection

Use:

- Isolation Forest

- Autoencoder

12. Model B — Fault Classification

Use:

- Random Forest or XGBoost

- LSTM (optional)

13. Train models

- Evaluate with accuracy, F1-score

- Save models as .pkl

14. Create API for ML predictions

Using FastAPI:

- /detect_anomaly

- /predict_fault

15. Validate with test data

Ensure model predicts:

- overheating

- vibration spike

- misalignment

- pressure drop

️⃣ PHASE 5 — Knowledge Base + RAG (Day 21–25)

16. Collect knowledge

Include:

- Six Sigma rules

- Red-X method

- Maintenance checklists

- Stamping die failure modes

17. Store in vector DB

Using ChromaDB:

- Store documents

- Add embedding model

18. Create RAG pipeline

- User query → retrieve relevant knowledge → send to LLM

19. Test the RAG

Ask:

- “Why does vibration increase in stamping dies?”

- “What to check when pressure drops?”

️⃣ PHASE 6 — Build LLM Reasoning System (Day 26–32)

20. Choose LLM

- Local: LLaMA 3.1 8B

- Cloud: GPT-4.1 Mini or Gemini Flash

21. Create prompts

Template:

You are an AI engineer for stamping dies.

Given sensor values + ML output, explain what happened, why, and what to do.

22. Build reasoning pipeline

ML output → LLM → Explanation.

23. Create recommendation engine

The LLM gives:

- what happened

- why

- possible root causes

- things to check

- safety warning

24. Evaluate correctness

Test with multiple synthetic scenarios.

️⃣ PHASE 7 — Build Worker Dashboard/UI (Day 33–37)

25. Use Streamlit

Easy and fast:

- real-time charts

- chatbot

- ML prediction panel

- maintenance recommendations

26. Create pages

- Dashboard

- Alerts

- Chat with LLM

- Analytics

- Reports

27. Connect backend

Use FastAPI to fetch ML + LLM results.

28. Add charts

- temperature graph

- vibration graph

- anomaly timeline

29. Run end-to-end test

Ensure:

- Data → ML → LLM → UI works smoothly

️⃣ PHASE 8 — Deployment (Optional but beneficial) (Day 38–40)

30. Use local deployment

Run everything on laptop.

31. Use Docker (optional)

32. Use Ngrok (optional)

To show demo online.

️⃣ PHASE 9 — Testing & Validation (Day 41–45)

33. Test 20 different scenarios

- overheating

- sensor failure

- misalignment

- pressure fluctuation

34. Compare ML vs LLM reasoning accuracy

35. Document results

Use tables:

- ML Accuracy (%)

- False positives

- False negatives